Department of Electronics and Telecommunication Engineering

Class-SE-EXTC, Sem-IV SH-2024 A.Y.2024-25

Mini Project-1B

LOG BOOK

- Mini Project Title-  Anti-Sleep Alarm System for Drivers

An Arduino-Based Solution

- Name of the Guide- Prof - Vijaypal Yadav

- Mini Project Group Members

| SR. No | Name of the students | Class, Div and batch | Roll No. | College-ID | E-mail and mobile No. |
| --- | --- | --- | --- | --- | --- |
| 1 | Suchit Pednekar | B4 | 62 | TU2S2425027 | Suchitpednekar1@gmail.com 9833719949 |
| 2 | Arvind Golatkar | B4 | 68 | TU2S2425033 | arvindgolatkar2000@gmail.com 9403396383 |
| 3 | Supriya Gavhane | B4 | 69 | TU2S2425034 | supriyagavhane670@gmail.com 9137301436 |
| 4 | Monika Panmand | B4 | 71 | TU2S2425037 | monikapanmand2004@gmail.com 7249872071 |

Mini Project 1B: Week wise Progress report

| Week | Date | Weekly Mini Project work done / Progress | Students Attendance | Guide remark and signature |
| --- | --- | --- | --- | --- |
| 1 | January 10-17,2025 | - Defined project objectives and scope. - Researched and selected components: Arduino Uno, ultrasonic sensors, buzzer ,battery . - Prepared a project timeline. | 1 Present 2 Present 3 Present 4 Present |  |
| 2 | January 18-24,2025 | - Ordered and received components. - Set up the Arduino environment. - Created the initial circuit diagram. - Started assembling the basic circuit on a breadboard. | 1 Present 2 Present 3 Present 4 Present |  |
| 3 | January 25-31,2025 | - Connected ultrasonic sensors and buzzer to Arduino. - Wrote code to test basic sensor functionality. - Verified sensor readings and buzzer alert mechanism. | 1 Present 2 Present 3 Present 4 Present |  |
| 4 | February 1-7,2025 | - Implemented the fatigue detection algorithm based on head movement. - Tested and calibrated sensor ranges. - Integrated buzzer for alerting based on threshold. | 1 Present 2 Present 3 Present 4 Present |  |
| 5 | February 8-14, 2025 | - Refined sensor calibration for better accuracy. - Improved the algorithm to reduce false positives. - Continued with circuit testing. | 1 Present 2 Present 3 Present 4 Present |  |
| 6 | February 15-21,2025 | - Added time-based trigger (e.g., no head movement for 10 seconds). - Conducted bench tests with different head movements. - Collected test data for analysis. | 1 Present 2 Present 3 Present 4 Present |  |
| 7 | February 22-28,2025 | - Adjusted algorithm to improve performance. - Tested system with various head movement scenarios (nodding, tilting, etc.). - Continued working on reducing false alarms. | 1 Present 2 Present 3 Present 4 Present |  |
| 8 | March 1-7,2025 | - Mounted sensor on headrest (mock-up for driver’s seat). - Made additional improvements to sensor position and angle. - Refined alert threshold for head movement. | 1 Present 2 Present 3 Present 4 Present |  |
| 9 | March 8-14,2025 | - Finalized the system’s algorithm and calibration. - Conducted extensive testing on various head movement patterns. - Adjusted buzzer for optimal alert sound. | 1 Present 2 Present 3 Present 4 Present |  |
| 10 | March 15-21,2025 | - Integrated all components into the final prototype. - Final checks and testing completed. - Prepared documentation for project submission and presentation. | 1 Present 2 Present 3 Present 4 Present |  |